|  |
| --- |
| CS3215 Proposal |
| SyncSharp: Plug and Sync |
| **By Team Excalibur:**  Loh Jianxiong Christopher  Hong Lei  Tan Yew Kang  Tian Shuang  Azhar Mohamed Yasin  Guo Jiayuan |

TABLE OF CONTENTS

[**EXECUTIVE SUMMARY** 3](#_Toc253605386)

[**1.** **INTRODUCTION** 4](#_Toc253605387)

[**1.1.** **Context of proposal** 4](#_Toc253605388)

[**1.2.** **Current situation** 4](#_Toc253605389)

[**1.3.** **Problems and Needs** 4](#_Toc253605390)

[**2.** **OUR PROPOSED PRODUCT** 4](#_Toc253605391)

[**2.1.** **Product Description** 4](#_Toc253605392)

[**2.2.** **Our Target Audience** 4](#_Toc253605393)

[**2.3.** **Our Vision for SyncSharp** 4](#_Toc253605394)

[**3.** **DOMAIN MODEL** 5](#_Toc253605395)

[**4.** **USE CASES** 5](#_Toc253605396)

[**4.1.** **Use Case Description** 6](#_Toc253605397)

[**5.** **SEQUENCE DIAGRAM** 8](#_Toc253605398)

[**6.** **SYSTEM ARCHITECTURE** 9](#_Toc253605399)

[**6.1.** **Components description and responsibilities** 9](#_Toc253605400)

[**7.** **DELIVERY PLAN** 11](#_Toc253605401)

[**5.1.** **SyncSharp v0.0** 11](#_Toc253605402)

[**5.2.** **SyncSharp v0.9** 11](#_Toc253605403)

[**5.3.** **SyncSharp v2.0** 11](#_Toc253605404)

[**8.** **GANTT CHART** 12](#_Toc253605405)

[**9.** **GLOSSARY** 13](#_Toc253605406)

**EXECUTIVE SUMMARY**

Users may need to synchronize files across multiple computers. Not all computers pre-installed with file synchronization software, and users may not be granted with administrative rights to install software, and this poses problems for users who need to perform file synchronization. SyncSharp overcomes these problems by providing the users with a streamline file synchronization operation and installation-free application. In addition, SyncSharp offers users with automated synchronization with minimal user interaction.

1. **INTRODUCTION**
   1. **Context of proposal**

This proposal is written in response to develop a file synchronization tool for CS3215 - Software Engineering Project module.

* 1. **Current situation**

Currently, most of the sync tools that are available in the market required installation which may considered as a hassle to some users.

* 1. **Problems and Needs**

Users who work on multiple computers may need to sync files through an intermediate device such as a thumb drive. Installing a program on a PC is not allowed if users are not granted with administrative rights, and this could be a problem when user needs to sync files and there is no sync tool installed on the PC or on his immediate device. As such, there is a need for a sync tool that does not required installation and is capable of performing synchronization like any other sync tools.

1. **OUR PROPOSED PRODUCT**
   1. **Product Description**

In order to solve the above mentioned problems, our team is developing a sync tool called SyncSharp. It is a Windows based application that allows users to sync files between multiple computers through an immediate device with no installation required. The file synchronization process is streamlined through a list of pre-determined user preferences.

* 1. **Our Target Audience**

The target audience of our product is tertiary students who work with multiple computers and need to synchronize files that reside in different computers through an immediate device such as a USB drive.

* 1. **Our Vision for SyncSharp**

Our team vision for this project is to build a synchronization tool which is easy to use and supports all the basic features of a typical sync tool. In addition, the file synchronization process must be reasonably fast and efficient to use. Users will just need to download an executable file to run our tool with no installation required.

1. **DOMAIN MODEL**



1. **USE CASES**

|  |  |
| --- | --- |
| No. | Use Case(s) |
| 1. | Import/export synchronization profiles |
| 2. | Create synchronization tasks |
| 3. | Edit synchronization tasks |
| 4. | Delete synchronization tasks |
| 5. | Compare source and target directories |
| 6. | Perform 2 ways synchronization between the source and target directories. |
| 7. | View log file |
| 8. | Backup files |
| 9. | Restore files |
| 10. | Set Inclusion/exclusion filter |
| 11. | Preview file contents |
| 12. | Encrypt files |
| 13. | Decrypt files |
| 14. | Verify files after sync |
| 15. | View help file |
| 16. | Sync folder pairs automatically upon USB plug-in |

* 1. **Use Case Description**

|  |  |
| --- | --- |
| Use Case Number: 5 | Use Case Name: Compare Folders |
| Pre-condition: Profile has been setup for the PC | |
| Post-condition: System displays the differences between the folders | |
| Actors: User, System | |
| Main Success Scenario:  1.    User selects a synchronization task.  2.    User proceeds to compare the folders.  3.    System validates the input for source & destination  4.    System begins to compare the folders  5.    System proceeds to retrieve the contents of the folders  6.    System performs source & target files matching  7.    System reports the differences found  Extension(s):  3a. Player provides invalid source or destination directory  3a1. System prompts an error message  Use case resumes from step 1.  5a. System does not have permission to access the file/folder  5a1. System will skip the file/folder and update the log file  Use case resumes from step 5. | |

|  |  |
| --- | --- |
| Use Case Number: 16 | Use Case Name: PlugSync |
| Pre-condition: Sync profile (source & target folders) must be setup. Auto-sync mode chosen. | |
| Post-condition: Folders contents are synchronized. | |
| Actors: User, System | |
| Main Success Scenario:   1. User inserts his USB drive 2. System will initiate 3. System verifies sync profile to ensure folder pairs are available on the USB and on the correct computer 4. System will notify user that System is about to sync, countdown period starts 5. User chooses to wait through countdown period 6. System performs synchronization 7. System notifies user synchronization ends 8. User removes his USB drive   Extension(s):  4a. User chooses to edit profile  4a1. System launches profile settings menu  4a2. User configures sync profile (auto or prompted)  4a3. Return to application main screen.  Use case ends. | |

1. **SEQUENCE DIAGRAM**

The following is the sequence diagram for use case *PlugSync*:



1. **SYSTEM ARCHITECTURE**



* 1. **Components description and responsibilities**

|  |  |
| --- | --- |
| GUI | Provides the interface between users and application. |
| ATD | Provides automated testing of the application functionalities during development. |
| SyncSharp Logic | Receives input from GUI component and initiates a response by making function calls to various sub-components. |
| Detector | Evaluates the changes on the designated folders / files based on the last synchronization operation which stores a small amount of information (called metadata). Metadata captures a snapshot of every file and folders’ state. Detector then passes a list of files to the reconciler to perform synchronization. |
| Reconciler | Performs file synchronization on the list of files obtained from the Detector. The file synchronization operation is based on the analyzed results. In the rise of conflicting updates, pre-determined users’ preferences will be used to resolve the updating conflicts. The summary of the updates will be passed to the Logger. Reconciler then updates the metadata of the replica. |
| Filter | Provides a list of filter rules that will be used by Detector for files retrieval. |
| Sync Profile | Stores the machine identity and contains a list of SyncTask associated with the profile. |
| SyncTask | Defines the pair of folders to be used for synchronization |
| TaskSettings | Stores all the configuration settings for each SyncTask. |
| Logger | Generates the summary of the file synchronization tasks. |
| FileUnit | Abstract representation of a file or folder. |

1. **DELIVERY PLAN**

Our team plans to deliver the following features for product versions 0.0, 0.9 and 2.0:

* 1. **SyncSharp v0.0**
* Create, edit and delete synchronization profiles
* Import / export synchronization profiles
* Ability to use environment variables in folder paths
* Compare source and target directories
* Preview file contents
* Perform 2 ways synchronization between the folder pairs
  1. **SyncSharp v0.9**
* Set inclusion/exclusion filters
* Backup files
* Restore files
* Encrypt files
* Decrypt files
* Generate log file after each sync operation
  1. **SyncSharp v2.0**
* Plug Sync - perform auto synchronization upon USB plug-in
* Byte by byte verification after sync
* Run synchronization and backup in simulation mode

1. **GANTT CHART**

****

1. **GLOSSARY**

|  |  |
| --- | --- |
| Term | Definition |
| SyncSharp | The name of our sync tool |
| SyncTask | Configuration file that contains source & target information to be synchronized |
| SyncProfile | Contains list of SyncTasks for the particular machine |
| FileUnit | Abstract representation of a file or folder |
| PlugSync | Performs auto-synchronization when USB is inserted into a PC |
| 1 way sync | Update destination directory to have the same state as source directory |
| 2 ways sync | Update source and destination directories to have the same state |
| Report/Logger | Log file that records the operations perform in the synchronization process |
| Target | The destination directory to be sync or compared |
| Detector | The sub-system that detect changes from the source or destination directory |
| Reconciler | The sub-system that resolves conflicts between the source & destination directories |
| TaskSettings | Contains configuration settings made for each SyncTask |